## Slide 1: The stakeholders
Mr. Mohamed Al-sakkary (owner)
Mrs. Hwaida Al-sakkary
Mr. Fawaz CEO
Product manager
  PRODUCTION TEAM LEADER
Operation manager
  Mechanical department manager
    Team leaders
      Team members
  Electrical department manager
    Team leaders
      Team members
Hr manager
Marketing manager
Sales manager
Power parts company CEO
New recruits
Bmw normal users
Bmw high end users
Finance manager

## Slide 2
Stakeholder | Role (Related to project) | Involvement | Impact | Power or Influence (H/M/L) | Interest (H/M/L) | Engagement
Owner | Main sponsor | Strategic advisor | Wants the project to succeed. But he doesn't want to lose the high end users ,so low resistance. | H | M | Communicate regularly, but not daily. Ask questions and give updates.
consultant | Secondary sponsor | Strategic advisor | Wants the project to succeed. No resistance. | M | M | Communicate regularly, but not daily. Ask questions and give updates.
CEO | Project sponsor | The main project owner, The one who approves on the project details or any changes | Wants the project to succeed. No resistance. | H | H | Communicate as frequent as needed and manage closely .
Product manager | Automotive Service Product Manager | RESPONSIBLE FOR BUILDING THE NEW WORKSHOP | HIGH IMPACT ,THE PROJECT PUTS HIM UNDER SPOT | H | H | directly involved. Keep updated on progress and performance.
Operation manager | CONSULTANT | He will be a great consultant for the project | The project will Increase the operation so the authority of the manager | L | H | Not directly involved, but should be updated before launch
Understanding stakeholders (stakeholder analysis)

## Slide 3
Stakeholder | Role (Related to project) | Involvement | Impact | Power or Influence (H/M/L) | Interest (H/M/L) | Engagement
Mechanical department manager | Responsible for the mechanical team | Makes high-level decisions; serves as team resource | Wants the project to succeed. No resistance. | M | M | Communicate regularly, but not daily. Ask questions and give updates.
Electrical department manager | Responsible for the electrical team | Makes high-level decisions; serves as team resource | Invested in the project as a team member. Possible resistance if things didn’t go as the way he finds right. | M | L | Communicate daily as project team member
Hr manager | Recruiting and training | RECRUIT THE NEW TEAMS AND MANAGE THE TRAINING PROCESS | Directly involved in the project no resistance. | M | M | Communicate as needed to inform and get feedback.
Marketing manager | Marketing campaign for the project | Responsible for the marketing campaign |  | L | M | directly involved. Keep updated on progress and performance.
Sales manager | Responsible for the main deal | Gives feed back about the service after launch | Little impact on their role. No resistance. | L | H | NOT DIRECTLY INVOLVED, but should be updated before launch
Understanding stakeholders (stakeholder analysis)

## Slide 4
Stakeholder | Role (Related to project) | Involvement | Impact | Power or Influence (H/M/L) | Interest (H/M/L) | Engagement
Power parts company CEO | Other stakeholder (vendor) | THE MAIN CONTRACT THAT IS NEEDED FOR THE MATERIALS | Wants the project to succeed. HIS BENIFIS CONTROL HIS DECISION. | L | H | NEEDS TO MANAGE CLOSELY AND CAREFULLY
Financial Manager | MANAGER AT THE COMPANY | PROVIDE FUNDS FOR THE PROJECT | Invested in the project as a member. Possible resistance if Not informed with the details | H | H | Communicate is crucial for all finance details and manage closely
Team leaders | Trainers | Can give feedback on the customer experience | Wants the project to succeed. No resistance. | L | M | Communicate as needed to inform and get feedback.
Bmw normal users | Outside stakeholder | The customer targeted | Little impact at present. | M | M | Not directly involved. Keep updated on progress and performance.
Bmw high end users | Outside stakeholder | feedback about the service after launch | Little impact on their received service. Medium resistance. | M | L | Not directly involved, but should be updated before launch
Understanding stakeholders (stakeholder analysis)